Friday, March 17th, 6pm

- Design freeze

- Final revised design document due (archival, no marks)

Friday, March 24th, 6pm

- Code freeze

- Code, user documentation outlines, test plan as it looks before tests are done due for TA review and comments (no marks)

Friday, April 7, 6pm

- Everything else is due

- Code that’s tested and debugged, test plan with test results, all user documentation

Thursday, April 13th, 3:30pm

- Final exam

Minutes: 2006.03.07

People present: everyone

This week: March 6th – 10th

- testing begins

- try to export .class files to JAR and test it.

- Length of the video pause should be longer (at least 2 seconds).

- And you don’t want to pause when you’re asking something (because you shouldn’t interrupt a question)

( video done by next Tuesday.

- the shortest video should be no less than 30 seconds

- there should be no pauses at the end of the video

- longer fading effect at the end of the video.

- Convert all video to mpg, not avi

- The change password UI – make it so that the user also has to type the old password for confirmation

- The removeUserAccountUI – make it so that there’s a confirmation when you deletes a user.  Also, don’t show the admin account on the remove list.